Roadside SOS

Two-Sided Roadside-Assistance Marketplace

Week-wise Progress Report

Hackathon 2 — Project Evaluation

Name:  Venkat Arunn Reddy Chejeti

College ID:  ICFAI

Faculty Mentor:  Joydeep

Username (code.swecha.org):  arunn009

Repository:  code.swecha.org/arunn009/help

Live Demo:  help-ashy.vercel.app

Report Date:  26 June 2026

# Table of Contents

Right-click here and choose 'Update Field' to build the Table of Contents.

# Roadside SOS — Week-wise Progress Report (with Git History)

Project: Roadside SOS — a two-sided roadside-assistance marketplace (Uber-style)

Repository: https://code.swecha.org/arunn009/help  (mirror: github.com/venkatarunnreddy4518/Road_sos)

Live demo: Frontend (Vercel) https://help-ashy.vercel.app · Backend (Render) https://roadside-help-api.onrender.com

Stack: Flutter (Dart) · FastAPI (Python 3.11) · PostgreSQL (Neon) · SQLAlchemy + Alembic · Ollama / Llama 3.2 · GitLab CI · Docker

Period covered: 9 June 2026 – 26 June 2026  ·  146 commits across 3 weeks

Each week below has (a) a theme-grouped summary and (b) the actual git commit log for that week (date · short SHA · message).

──────────────────────────────────────────────────

## Week 1 — 9–14 June 2026  ·  ~116 commits

### Foundation & full MVP build

Spec-driven kickoff — initialised the Spec Kit workflow; authored the feature specification, implementation plan, design artifacts, and an actionable task list.

Backend (FastAPI + PostgreSQL) — two-sided marketplace API (seekers, helpers, SOS requests, reviews, location history); auth (Phone OTP, Google, Email+Password, Guest) with JWT + bcrypt; live tracking + first-accept-wins; nearest-helper (Haversine); Twilio SMS + Google sign-in wiring; Alembic migrations; PostgreSQL with SQLite fallback; race-condition & datetime fixes; backend test suite.

Frontend (Flutter — Android / iOS / Web) — full screen flow (welcome → auth → home → search → tracking → provider → profile → history → settings); offline-first SQLite cache with call/SMS fallback; localization (English, Hindi, Telugu, Tamil); native Android/iOS platforms.

AI assistant — AI mechanic assistant with local/cloud config (backend proxy → local Ollama / Llama 3.2 + offline fallback).

UI / UX — premium monochrome theme (light/dark) + monochrome maps; light-green Bento layout with animated markers; multilingual welcome landing page; React→Flutter redesigns of timeline, carousel, AI, profile, payments, safety, Refer & Earn, settings, Help & Support, Provider Mode; My SOS Requests history (seeker/helper tabs); fare + helper name on cards.

Deploy & compliance — Vercel static config + pre-built web assets; Render auto-seed; AGPL-3.0 license; .env.example; .gitlab-ci.yml; 8 quality-tool configs; detailed README with architecture/flowcharts/DB models.

Git commit log — Week 1:

2026-06-09 c147948  Initial commit from Specify template

2026-06-09 c60dff6  initialising spec kit

2026-06-09 eb2e4ac  Add roadside-help feature specification

2026-06-09 cbb284a  spec clarified step 5

2026-06-09 102e7ae  feat(roadside-help): generate implementation plan and design artifacts

2026-06-09 350d401  feat(roadside-help): generate actionable task list

2026-06-09 9370bcd  Merge branch '001-roadside-help' into 'main'

2026-06-09 dc0e45e  feat(roadside-help): complete final polish and cross-cutting concerns

2026-06-09 791d4fa  Merge branch '001-roadside-help' into 'main'

2026-06-09 e4057ec  all phases finished

2026-06-09 d3c837c  Merge branch '001-roadside-help' into 'main'

2026-06-09 3b6ea8f  fix: resolve analysis errors and missing dependencies

2026-06-09 18684fd  added main.dart in lib/main.dart

2026-06-09 11ea37f  Merge branch '001-roadside-help' into 'main'

2026-06-09 a4c638b  codex

2026-06-10 3bb616d  feat(roadside-marketplace): two-sided marketplace prototype (auth, FastAPI/PostgreSQL, live tracking)

2026-06-10 ae49213  adding ui and features

2026-06-10 a01f413  Merge pull request #1 (001-roadside-help)

2026-06-10 f67381d  Merge pull request #2 (002-roadside-marketplace)

2026-06-10 80c1349  new features

2026-06-10 15827e7  test(backend): add accept-race + profile/reviews tests; gitignore server logs

2026-06-10 14f70ad  Merge main into integrated marketplace prototype

2026-06-10 10cec72  feat: offline-first cache, full localization, green test suite

2026-06-10 cbd4805  fix(backend): use bcrypt directly (passlib incompatible with bcrypt 4.x); full run guide

2026-06-10 904befd  build: add native Android/iOS platforms with permissions for phone runs

2026-06-10 3fe4b16  docs+feat: production wiring for Twilio SMS & Google sign-in

2026-06-10 195389d  Implement premium black-and-white monochrome UI with light/dark toggles and monochrome maps

2026-06-10 0671f68  fix(web): fix web geolocation by bypassing unsupported platform checks

2026-06-11 ec1178d  feat: premium light-green Bento UI, map marker animations, custom rails, backend category seeds sync

2026-06-10 668d4fa  Merge branch 'feature/black-and-white-ui' into 'main'

2026-06-11 d82209a  changes loginpage and profile section

2026-06-11 3359f99  resolve some features

2026-06-11 aeb31a2  Merge branch 'feature/uifix' into 'main'

2026-06-11 ff5ca5b  added backend files

2026-06-11 ffb6dbd  Merge pull request #3 (feature/uifix)

2026-06-11 79f9e96  fix: SQLite fallback for zero-config Render deploy, sync helpers nearby, UI/scroll fixes

2026-06-11 801e1a6  Merge branch 'feature/uifix'

2026-06-11 989210b  Merge branch 'feature/uifix' into 'main'

2026-06-11 256bad2  fix: resolve offset-naive/aware datetime comparisons in SQLite (refresh, requests, reviews)

2026-06-11 6fbbb98  Merge branch 'feature/uifix'

2026-06-11 86ea1b7  fix: auto-convert postgresql:// to postgresql+psycopg:// for standard DB URLs

2026-06-11 fe2e670  Merge branch 'feature/uifix'

2026-06-11 c36a41d  added files

2026-06-11 f8e2e22  Merge branch 'main' into feature/uifix

2026-06-11 ba935ca  chore: add AGPLv3 license, .env.example, .gitlab-ci.yml, tool config files

2026-06-11 656fa53  Merge branch 'feature/uifix'

2026-06-11 0d9b738  ci: allow quality verification failures to ensure pipeline completion

2026-06-11 4face5a  Merge branch 'feature/uifix'

2026-06-11 4fb8902  chore: add vercel entrypoint to pyproject.toml

2026-06-11 785c96d  Merge branch 'feature/uifix'

2026-06-11 c4b5a1e  deploy: add vercel.json static config and pre-built flutter web assets

2026-06-11 78c13d8  Merge feature/uifix for Vercel static deploy

2026-06-11 0318f52  chore: add pylint, flake8, semgrep, pyupgrade configs

2026-06-11 4f2a3cc  Merge: add all 8 quality tools for compliance

2026-06-11 89d5b39  fix: force vercel static site mode, skip Python auto-detection

2026-06-11 dba9780  Merge: fix Vercel static deploy config

2026-06-11 c793625  feat: multilingual welcome landing page with animated greetings

2026-06-11 1ba722a  Merge: add welcome landing page

2026-06-11 3956f2d  fix: add Flutter app.html (welcome page Get Started)

2026-06-11 86091ce  Merge: add app.html

2026-06-11 b5625d1  fix(ui): Stack layout for non-wide bento cards (prevent overlap/overflow)

2026-06-11 d4538a6  deploy: compiled web assets with category bento grid fixes

2026-06-11 e98bbb4  Merge branch 'feature/uifix'

2026-06-11 77ce1e4  fix(auth): desktop-friendly welcome, pass credentials to sub-screens, auto-trigger OTP

2026-06-11 3f915bb  feat: Flutter web init template + backend SQLite WAL file

2026-06-11 579fe25  feat(web): multilingual welcome page with session redirect

2026-06-11 9539ee3  Merge pull request #4 (feature/uifix)

2026-06-11 717faa4  fix some backend issues

2026-06-11 69aa6c8  Merge pull request #5 (feature/uifix)

2026-06-11 97ae927  added backend

2026-06-11 054bb94  fix(auth): improve login on all options with database and API key fixes

2026-06-12 5894753  added some features and resolve bugs

2026-06-12 213cba7  Merge pull request #6 (003-login-auth-fix)

2026-06-12 0a8d2af  feat: add AI mechanic assistant and local/cloud configurations

2026-06-12 5a0723e  Merge pull request #7 (ai-assistance)

2026-06-12 748e093  deploy: compiled web assets with AI Mechanic Assistant

2026-06-12 a053bc4  Merge remote-tracking branch 'github/main'

2026-06-12 ee384c0  deploy: update flutter bootstrap asset

2026-06-12 2a3910e  added localize upto profile

2026-06-12 46a0929  Merge pull request #8 (localize)

2026-06-12 05b0b29  feat(localization): fix hardcoded strings in HomeScreen, HelperResults, MarketplaceHelperCard

2026-06-12 348f5a5  feat(localization,theme): localize helper/provider/auth/AI pages; dynamic theme mode

2026-06-13 02c891b  google auth added

2026-06-13 e10a833  modify navbar

2026-06-13 81564a8  Merge pull request #9 (google_auth)

2026-06-13 e7f1531  build: rebuild web files for custom bottom navigation bar

2026-06-13 5f32954  docs: update README with system architecture, flowcharts, DB models

2026-06-13 5561928  build: update AI system prompt and recompile web assets

2026-06-13 ca5d9d4  feat: interactive provider alerts and persistent profile options

2026-06-13 9ef9c6b  recheck merge

2026-06-13 3f52af1  Merge branch 'google_auth' into 'main'

2026-06-13 e90e276  resolve and refixes issues and errors

2026-06-13 df2a097  build: auto-seed on container boot; ignore local logs (Render prep)

2026-06-13 add0049  feat(auth): standard 'Continue with Google' button via OAuth2 popup

2026-06-13 2ed6c43  feat(tracking): SOS status timeline (Flutter port of React timeline)

2026-06-13 7f4c073  Merge pull request #10 (interactive-profile-provider-alerts)

2026-06-14 fbcc545  feat(home): interactive helper-cards carousel (Flutter port)

2026-06-14 4969f02  feat(ai): redesign AI assistant screen (Flutter port)

2026-06-14 eb0d039  feat(profile): redesign profile screen (Flutter port)

2026-06-14 abdab47  feat(profile): redesign payments sheet

2026-06-14 5e38671  feat(profile): redesign safety guidelines + emergency contacts

2026-06-14 c8a5408  feat(profile): redesign Refer & Earn sheet

2026-06-14 b90a146  feat(settings): redesign settings screen

2026-06-14 9deae4e  Merge branch 'feature/helper-cards-carousel'

2026-06-14 8737849  Merge branch 'feature/ai-assistant-redesign'

2026-06-14 232bfe2  Merge branch 'feature/profile-redesign'

2026-06-14 52c8de1  Merge remote-tracking branch 'github/main'

2026-06-14 00b34c8  build: deploy bundle (timeline + carousel + AI + profile redesigns)

2026-06-14 1cf899e  feat(profile): redesign Help & Support sheet + add Provider Mode registration

2026-06-14 0fbc742  build: deploy bundle (Help & Support + Provider Mode)

2026-06-14 e4cd95e  feat(history): redesign My SOS Requests (seeker/helper tabs + status cards)

2026-06-14 3f08798  build: deploy bundle (My SOS Requests redesign)

2026-06-14 c65f1fa  feat(requests): add fare_amount + helper_name; show fare on SOS cards

2026-06-14 5057d2f  build: deploy bundle (fare on SOS request cards)

2026-06-14 d3f3d5d  Resolve merge conflicts

2026-06-14 8495269  updated readme.md

──────────────────────────────────────────────────

## Week 2 — 15–21 June 2026  ·  17 commits

### Dispatch logic, tracking UX & CI/CD hardening

Marketplace logic — nearest-helper dispatch with ETA + escalation; more accurate web location; full-screen interactive map with draggable sheet and locale-aware geocoding.

Tracking & UX — per-service themed tracking UI with audio alerts and keyboard login; Seeker/Helper role switch, theme slider, tappable nearby-helpers list.

CI/CD (GitLab) — made all jobs pass (lint/type/test/security); standardised the Docker executor + a local runner setup script; added format / type-check / coverage stages; auto-create Releases on version tags; hardened against flaky networks (auto-retry, DAG ordering, per-build networking); slimmed the backend image.

Git commit log — Week 2:

2026-06-16 f4f5973  feat(requests): nearest-helper dispatch, ETA + escalation; accurate web location

2026-06-16 5888398  chore: add GitLab runner setup script; use withValues over deprecated withOpacity

2026-06-16 ae00beb  fix(home): full-screen interactive map + draggable sheet; locale-aware geocoding

2026-06-16 b9e70f9  ci: make all GitLab pipeline jobs pass (lint, type, test, security)

2026-06-16 ae898d1  ci(runner): default GitLab runner to docker executor; enforce LF on shell scripts

2026-06-19 2de9d51  feat(tracking): per-service themed tracking UI, audio alerts, keyboard login

2026-06-19 017338e  feat(home): Seeker/Helper role switch, theme slider, tappable nearby-helpers list

2026-06-20 de5510f  ci: fix flutter image tag and gitleaks false positive

2026-06-20 5d8d57b  ci: auto-retry network-bound jobs to survive transient pull failures

2026-06-21 1be69a9  fix(docker): drop unneeded apt build deps from backend image

2026-06-21 c65eaee  ci: add format, type_check, and coverage stages

2026-06-21 8f96a86  ci: auto-create GitLab Release on version tags

2026-06-21 1ebeed0  ci: make release job network-robust (cached image + job token)

2026-06-21 28e1732  ci: run jobs as a DAG so fast jobs don't wait on the slow Flutter pull

2026-06-21 5bd3ece  ci: harden pipeline against flaky-runner network failures

2026-06-21 a198918  ci: trigger pipeline run on local runner

2026-06-21 f2c1cf7  ci: put builds on per-build network so service aliases resolve

──────────────────────────────────────────────────

## Week 3 — 22–26 June 2026  ·  13 commits

### Repository restructure, quality & open-source hygiene

Structure — split the repo into frontend/ (Flutter) + backend/ (FastAPI), re-pathing CI/Vercel/lint; tidied the root (docs → docs/, scripts → scripts/).

Cleanup — removed tracked cruft (SQLite DBs, an orphaned nested-clone gitlink, runner artifacts); preserved reports separately; consolidated duplicated flake8/pylint config.

Open-source / process — added CONTRIBUTING / CODE_OF_CONDUCT / SECURITY / USER_MANUAL; GitLab issue templates (Bug/Feature/Docs/Setup) + `.vscode/` workspace config; in-app "Report an Issue" option (opens the GitLab issue tracker).

Infrastructure — diagnosed & fixed CI runner issues (shell→docker executor, Docker engine restart); restored a green pipeline.

Git commit log — Week 3:

2026-06-24 4d3b27d  refactor: move Flutter app into frontend/ (split frontend/ + backend/)

2026-06-25 26426aa  ci: trigger pipeline on docker runner

2026-06-25 6b169d1  ci: trigger clean pipeline (single docker runner)

2026-06-25 d6990b4  chore: drop tracked cruft (SQLite DBs, orphaned help gitlink, runner id)

2026-06-25 5b61f1c  docs: add internship project reports (preserved from removed help/ clone)

2026-06-25 290346e  chore: tidy root - group docs in docs/, script in scripts/

2026-06-25 e510674  Edit Dockerfile

2026-06-25 c4a2f8c  Dockerfile

2026-06-25 bb0ad16  docs: add CONTRIBUTING, USER_MANUAL, SECURITY, and CODE_OF_CONDUCT files

2026-06-25 57601e3  Dockerfile

2026-06-25 1a91dec  chore: add GitLab issue templates + VS Code workspace settings

2026-06-26 b675c25  ci: re-run pipeline (docker engine restored)

2026-06-26 2061030  feat(profile): add 'Report an Issue' in Help & Support

──────────────────────────────────────────────────

## At-a-glance summary

| Week | Dates | Commits | Focus | Headline outcome |
| --- | --- | --- | --- | --- |
| 1 | 9–14 Jun | ~116 | Foundation & full MVP | End-to-end app: backend, multi-platform Flutter, all auth, maps, AI (Ollama), 4-language localization, live deploy |
| 2 | 15–21 Jun | 17 | Dispatch, tracking, CI/CD | Nearest-helper dispatch + ETA, themed tracking, hardened green GitLab pipeline |
| 3 | 22–26 Jun | 13 | Structure, quality, hygiene | frontend/+backend/ split, docs/templates, in-app issue reporting, clean CI |

Cross-platform reach: Android · iOS · Web (Chrome / Firefox / Safari / Edge)

Languages: English · हिन्दी · తెలుగు · தமிழ்

Quality gates (CI): ruff · flake8 · pylint · mypy · bandit · gitleaks · semgrep · pip-audit · pytest (coverage) · Docker build

AI: in-app assistant via local Ollama / Llama 3.2 (configurable OpenAI/Gemini/Anthropic; offline fallback)